## Slide 1
Project Catalyst: Modernizing the Legacy Enterprise Platform
A Strategic Approach to Microservices, Cloud, and Agility
Presented By: Ashish Ranjan

## Slide 2
Executive Summary: The Vision
As-Is: Monolith
Our current monolithic architecture is a single, tightly coupled application. This design leads to:
Slow development cycles
Difficulty scaling specific components
High operational costs
Challenges in adopting new technologies
To-Be: Microservices
The transformation into a scalable, cloud-native microservices architecture will enable:
Rapid, independent feature deployment
Granular scalability and improved resilience
Reduced reliance on expensive legacy hardware
Attraction and retention of top engineering talent
Objective: De-risk, decouple, and accelerate our enterprise platform by adopting a modern, agile approach.
Objective: De-risk, decouple, and accelerate by transforming our monolithic legacy system into a scalable, cloud-native microservices architecture.
Key Drivers:
Agility & Speed: Enable independent, faster deployment of features.
Scalability & Resilience: Scale components independently; isolate failures.
Cost Optimization: Reduce reliance on expensive legacy hardware & licensing.
Developer Enablement: Attract talent with modern stacks and clear ownership.
Guiding Principles: Incremental Strangulation, Automation, Continuous Delivery.

## Slide 3
Target Architecture: Microservices
Objective: De-risk, decouple, and accelerate our enterprise platform by adopting a modern, agile approach.

## Slide 4
Target Architecture: Microservices Ecosystem
Objective: De-risk, decouple, and accelerate our enterprise platform by adopting a modern, agile approach.
Application Load Balancer and WAF: Single entry point for routing and security
Microservices Layer:
Runtime: Node.js
Framework: NestJS & Express (for simpler services).
Ownership: Cross-functional teams own full lifecycle of their services.
Cloud-Native Foundation:
Containerization: Docker
Orchestration: Kubernetes (EKS/AKS/GKE)

## Slide 5
Data Migration Strategy Transition from Oracle: Phase 1
Cutover & Decommission
Dual-Write & Validation
Assessment & CDC Mirroring
Phase 1: Assessment and Prep-work:
Analyze the existing Oracle database schema, including tables, views, stored procedures, functions, triggers, and packages. Some Oracle-specific features and data types that may not have direct equivalents in PostgreSQL (e.g., PL/SQL)
Convert Oracle DDL to PostgreSQL-compatible DDL. Tools like Ora2Pg or AWS Schema Conversion Tool (SCT) can automate a significant portion of this process. For complex or highly customized procedures, manual rewriting may be necessary.
In case of migration to MongoDB check for commercial Automated tools like studio3t. Check potential for denormalization in MongoDB. Complex transformations may need to develop custom Extract, Transform, Load (ETL) scripts.
Prepare CDC 3rd party tools like Debezium for 1-way and both ways replication or write own CDC scripts using RDBMs native CDC capabilities (and MongoDB Change Streams) and Kafka pipelines

## Slide 6
Data Migration Strategy Transition from Oracle: Phase 2, 3, 4
Cutover & Decommission
Dual-Write & Validation
Assessment & CDC Mirroring
Phase 4(Final): Cutover & Decommission
All read traffic will be redirected to the new database.
Once stability is confirmed, writes to Oracle will cease, and the legacy database will be decommissioned
Phase 2: Bulk Data migration and Replication
Run bulk data migration tools and custom migration scripts prepared in phase 1 during a maintenance window or low traffic hours.
Check data integrity of migrated data including intended data transformations completeness.
Run complete Test Automation and Load Test using new Databases.
Do if any further performance tuning needed.
Drop migrated data and re-run the migration with latest data from Source.
Phase 3: Two-Way Write & Validation
Start 2-way replication using CDC and test replicated data sanity both ways.
Application instances start using both old and new databases.
Automated scripts will continuously validate data consistency.

## Slide 7
Testing & Quality Assurance: Comprehensive Coverage
Achieving high quality in a microservices environment requires a robust, multi-layered testing strategy.
Unit/Component Testing
Mandatory for each microservice using frameworks like Jest or Mocha.
Contract Testing
Using tools like Pact to ensure compatibility between microservices, reducing brittle integration tests.
Integration Testing
Validating interactions between services and databases.
Performance & Load Testing
Baselining the monolith and systematically testing each new service and the entire platform under load using tools like JMeter
Blue-Green Deployment
Testing new versions with live traffic before full cutover, enabling instant rollback for safety.

## Slide 8
Rollout & Cutover Plan: Dual-Run for Minimum Risk
For critical transactional services, we will implement a dual-run strategy, running both new and old systems in parallel for a defined period.
Traffic Shadowing
Mirroring production traffic to the new system allows us to validate performance and functionality without impacting live users.
Phased Cutover
Beginning with an internal Pilot, progressing to a Canary Release (e.g., 5% > 25% > 50% traffic), and finally Full Rollout (100% traffic shift).
Automated Rollback
Triggers based on key health metrics (error rates, latency) will ensure instantaneous rollback using Blue-Green deployments.

## Slide 9
Team & Execution Plan: Key Roles & Phased Timeline
Key Roles & Responsibilities
Product Owner
Defines scope & priorities for service domains.
Architect
Defines target state, patterns, and governance.
DevOps Engineer
Implements CI/CD, provisioning, and monitoring.
Full-Stack Squad
Cross-functional teams building & owning individual micro-services.
Phased Execution (12-18 Month Outlook)
DevOps Toolchain: GitHub Actions/Jenkins → Docker → Kubernetes → Terraform → Prometheus/Grafana

## Slide 10
Guiding Principles for Modernization
Our transformation journey is anchored by key principles to ensure success:
Incremental Strangulation
Gradually breaking down the monolith into smaller, manageable microservices, reducing risk.
API-First Design
Designing services around clear, well-defined APIs to foster loose coupling and reusability.
Automation Everywhere
Automating testing, deployment, and infrastructure to ensure speed and consistency.
Continuous Delivery
Enabling frequent, reliable releases to accelerate feature delivery and feedback cycles.
These principles will guide every decision, ensuring a smooth, efficient, and successful modernization.

## Slide 11
Developer Enablement & Talent Attraction
Modernizing our platform isn't just about technology; it's about empowering our teams and attracting top-tier talent. A modern stack and clear ownership foster a vibrant, productive engineering culture.
Increased Autonomy: Small, cross-functional teams owning their services from design to deployment.
Faster Feedback Loops: Quicker iterations mean developers see the impact of their work sooner.
Skill Development: Exposure to cutting-edge cloud technologies and architectural patterns.
Reduced Technical Debt: Opportunities to refactor and build clean, maintainable codebases.
This cultural shift is crucial for long-term innovation and maintaining a competitive edge in the talent market.

## Slide 12
Next Steps & Conclusion
1
Secure Executive Sponsorship
Align on vision, budget, and a comprehensive timeline for the project.
2
Form Pilot Team
Assemble a dedicated cross-functional squad to tackle the first service and data domain, building initial momentum.
3
Define MVP Scope
Identify the initial bounded context for strangulation and migration to ensure early value delivery and learning.
This modernization is a journey, not a flip-the-switch project. Our incremental, phased approach minimizes risk, delivers value early, and builds momentum, ultimately creating a future-proof, agile, and scalable platform.